## Slide 1
NiChart meeting, 04/26/2024
Artificial Intelligence in Biomedical Imaging Lab
(AIBIL – CBICA - UPENN)
NiChart: Neuro Imaging Chart of AI-based Imaging Biomarkers
Status update – April 26th 2024

## Slide 2
Artificial Intelligence in Biomedical Imaging Lab
(AIBIL – CBICA - UPENN)
Status [1] – Pipelines
Improved methods
  Updated interface for NiChart_DLMUSE to make it simpler, more argument friendly
  Aligned requirements for different methods
Data consolidation
  Identified inconsistencies
  [In progress] creating a fixed version before re-training DLMUSE, SPARE, harmonization
Harmonization pipeline
  [In progress] containerization of ComBat pipeline, integrating with platform.

## Slide 3
Artificial Intelligence in Biomedical Imaging Lab
(AIBIL – CBICA - UPENN)
Status [2] – Website / Portal
Fixed a bug with the Contact form – enabled reCAPTCHA to filter spam. Now submitter gets a copy of the message as well.
Added error handling for the visualization component
Designed a much more detailed overall architecture that will enable us to expand quicker and have more usability for the user.

## Slide 4
Artificial Intelligence in Biomedical Imaging Lab
(AIBIL – CBICA - UPENN)
Status [3] – Outreach / Dissemination
Presenting ac. Demo @ ISBI (May ‘24)
Presenting Harmonization & demo @ SMI (May ‘24)
Presenting @ OHBM (June ‘24)
AAIC (July ‘24)
Preparing proposal for RSNA (Nov – Dec ‘24)
Demo -> Video
In-depth (smaller) videos that focus on a specific topic

## Slide 5
Artificial Intelligence in Biomedical Imaging Lab
(AIBIL – CBICA - UPENN)
Status [4] – Other
Interviewed part-time candidates
Filtered Data analysts
Planned interviews (next week) for full-time Sr. Data Analysts